# MVP Risks & Mitigation Plan

## 1. Data Integration Risks

- Risk: Inconsistent or incomplete data from SIS (ctcLink), catalog, or HR systems leads to errors in advising/scheduling.

- Mitigation:

  - Start with read-only SIS integration (low risk).

  - Build data validation scripts (check for missing prereqs, mismatched course credits).

  - Use staging tables to clean before inserting into production DB.

## 2. Faculty Workload Complexity

- Risk: Contract rules for FTEF and workload exceptions are more complex than initial formulas capture.

- Mitigation:

  - Involve HR/contracts team early to validate workload rules.

  - Allow manual overrides in MVP (system generates drafts, admin can adjust).

  - Pilot with one division first before college-wide scaling.

## 3. User Adoption

- Risk: Students, advisors, or faculty resist using a new system, preferring old methods (spreadsheets, manual advising).

- Mitigation:

  - Involve early adopters in design/testing.

  - Provide clear training + “what’s in it for me” messaging (time saved, fewer conflicts).

  - Run pilot alongside existing processes (safety net).

  - Collect continuous feedback and iterate quickly.

## 4. AI Reliability

- Risk: Chatbot/advising AI provides incomplete or inaccurate responses (“hallucinations”).

- Mitigation:

  - Use Retrieval-Augmented Generation (RAG) with catalog/policies only.

  - Build guardrails (must match real course codes, prerequisites).

  - Log all model calls for auditability.

  - Advisors always have final review authority.

## 5. Technical Scalability

- Risk: MVP works in pilot but struggles with more students/programs.

- Mitigation:

  - Use modular schema + pgvector indexing for scalability.

  - Containerize services (Docker) so each module (advising, scheduling, workload) can scale independently.

  - Plan cloud deployment from start (Azure/AWS).

## 6. Timeline/Resource Risk

- Risk: Development takes longer than expected due to limited engineering bandwidth.

- Mitigation:

  - Prioritize MVP scope tightly (advising basics, schedule basics, workload basics only).

  - Use agile sprints with demoable features every 2–3 weeks.

  - Partner with one division (SBT) to limit pilot scope.

## 7. Compliance & Accreditation

- Risk: System miscalculates degree audits or workloads → accreditation/union compliance issues.

- Mitigation:

  - Keep human-in-the-loop for approvals (advisors for schedules, admins for workloads).

  - Pilot outputs validated against existing manual processes before adoption.

  - Document rules clearly (traceability from contract/catalog → system logic).

## 8. Change Management

- Risk: Institution culture resists change; multiple stakeholders with different needs.

- Mitigation:

  - Engage advisors/faculty in co-design sessions.

  - Communicate benefits to each group (students: clarity, advisors: efficiency, admins: insight).

  - Provide phased rollout → one division first, then expand.

## Overall Strategy

- Start small and safe: one division, read-only integrations, manual override everywhere.

- Build trust gradually: show time savings and error reduction.

- Collect evidence of success: adoption + efficiency metrics.

- Scale only when stability + adoption are proven.