# MVP Technical Milestones

## Milestone 1: Foundations

- Set up PostgreSQL + pgvector database.

- Implement core schema: institutions, users, programs, courses, sections, students, faculty.

- Basic ETL pipeline: pull catalog + SIS data into staging → clean → load into database.

- Deploy backend framework (FastAPI/Flask) + API gateway.

- Authentication via SSO.

## Milestone 2: Advising Engine

- Implement program + requirement ingestion.

- Degree audit engine (match student_courses to program_requirements).

- Natural language query interface using RAG + embeddings.

- Basic advising chatbot (program exploration, prereq checks, what-if comparisons).

## Milestone 3: Scheduling Engine

- Student availability input UI.

- Section conflict checker (meeting patterns vs availability).

- Optimized schedule builder (greedy heuristic).

- Calendar-style schedule UI.

- Advisor approval workflow (student draft → advisor view).

## Milestone 4: Faculty Workload Engine

- Ingest faculty contracts + workload rules.

- Implement FTEF calculator.

- Auto-draft teaching assignments (by expertise, availability, contract rules).

- Admin dashboard: workload distribution, overload flagging.

## Milestone 5: Dashboards & Pilot Prep

- Role-based dashboards:

  - Student → advising, scheduling, degree audit.

  - Advisor → caseload + what-if scenarios.

  - Faculty → assignments + workload view.

  - Admin → enrollment + workload overview.

- Logging + observability (model_calls, events).

- Initial analytics: enrollment demand, workload balance.

## Milestone 6: Pilot Launch

- Select one division/program (likely SBT) as pilot.

- Train advisors/faculty on workflow.

- Collect student/advisor feedback.

- Track adoption + performance metrics (e.g., schedule conflicts reduced, advising load reduced).

- Prep Phase 2 scope based on feedback.

# Key Dependencies

- SIS integration must be working early (student records, course offerings).

- Faculty workload logic depends on HR data (contracts).

- RAG/advising engine depends on clean catalog ingestion.