# Phased Implementation Roadmap

## Phase 1: MVP (Foundation Build)

### Core Modules

- Student Advising (basic)

  - Natural language program exploration.

  - Prerequisite checks.

  - Simple “what-if” degree changes.

- Student Scheduling (basic)

  - Student availability input.

  - Conflict-free schedule generation.

  - Degree requirement alignment.

- Faculty Workload (basic)

  - FTEF calculation from contract rules.

  - Prevent double-booking.

  - Draft faculty assignments (manual review required).

- Data & AI Engine (foundation)

  - PostgreSQL + pgvector database.

  - ETL from SIS (ctcLink), catalog, HR.

  - Embedding + RAG for catalog/program queries.

- System Integrations (initial)

  - SIS (read-only, course offerings & student records).

  - Catalog scraping integration.

  - SSO for students/faculty.

### User Experience

- Role-based dashboards (student, advisor, faculty).

- AI chat assistant for exploration + FAQs.

- Responsive web app (desktop + mobile).

### Institutional Value

- Replaces manual advising/scheduling spreadsheets.

- Early adoption by advising team + one division pilot.

## Phase 2: Scaling & Adoption

### Student Experience Enhancements

- Multi-quarter degree roadmaps (auto-adjust when plans change).

- Multiple schedule options (balanced workload, evening heavy, etc.).

- Equity lens in advising (culturally responsive nudges, peer navigator integration).

### Faculty/Admin Enhancements

- Faculty preference input + transparent workload view.

- Scenario planning (“What if Prof A is on sabbatical?”).

- Equity checks for faculty assignments.

### Institutional Planning Tools

- Enrollment demand heatmaps + forecasting.

- Program health dashboards (headcount, FTE, retention).

- Accreditation-ready reports (NWCCU, state).

### Career Module (Phase 2 intro)

- Career pathway mapping.

- Labor market data integration (Lightcast/BLS).

- “Career fit” exploration for students.

### Integrations

- LMS hooks (Canvas course shells + rosters).

- Deeper SIS integration (push draft schedules back into SIS).

### Institutional Value

- Expands from one division to college-wide.

- Provides predictive enrollment + workload insights.

## Phase 3: Advanced Intelligence

### Student Experience

- Adaptive rescheduling when classes cancel/change.

- Risk detection (predictive GPA/attrition models).

- Co-curricular integration (clubs, internships).

### Faculty/Admin Experience

- Cross-division workload optimization.

- Predictive demand matching (auto-adjust faculty assignments based on enrollment trends).

- Budget tracking tied to workload + enrollment.

### Career/Employer Integration

- Internship/job matching.

- Resume + skill gap analysis.

- Alumni outcome dashboards.

### Institutional Planning

- Multi-year program growth/decline forecasting.

- Modality optimization (in-person vs. online demand).

- Automated alerts for under-viability programs.

### Integrations

- Full two-way SIS + HR sync.

- Data lake/analytics layer for institutional research.

- API ecosystem for external tools (Power BI, state data systems).

### Institutional Value

- Institution-wide adoption.

- Strategic differentiation: AI-driven student success + workforce alignment.

## Phase 4: Ecosystem & External Scaling

- Expand platform beyond Bellevue → multi-college or state system.

- Employer matching ecosystem (direct job feeds + student matches).

- Fine-tuned AI models trained on advising transcripts & scheduling history.

- Predictive career outcomes modeling (linking alumni + labor market trends).

- Marketplace for microcredentials, workshops, and non-credit integration.

## Key Takeaways

- Phase 1 = foundational MVP → get core advising, scheduling, workload tools working.

- Phase 2 = adoption & institutional planning → dashboards, forecasting, faculty equity.

- Phase 3 = intelligence & automation → predictive risk, adaptive scheduling, career integration.

- Phase 4 = ecosystem expansion → multi-institution scale, employer matching, non-credit.